Acme Healthcare Pay Report Generator Proposal

Prepared by Daniel AI

### Overview

Acme Healthcare is a care provider in the Milton Keynes area. The company works with individual caregivers to deliver a range of health care services.

Acme Healthcare uses a specialist online service called Birdie to manage aspects of their care provision. This software contains data on all the company’s caregivers and clients, the shifts they perform and their pay rates.

Acme pays its caregivers through PAYE via their accountant – they do not use any payroll software in-house.

### Development Brief

Many of Acme’s caregivers require detailed itemised gross pay reports, as they may work many sessions over the course of a pay period and wish to see how their pay total is arrived at.

All the shift data is held in Birdie; however, this is not able to generate detailed pay slips in this way. It is, however, possible to export all the data that would make generating a detailed pay report possible.

The brief given to Rectangle Red is to integrate with Birdie to enable the generation and emailing of detailed gross pay reports to each of its contractors.

### Proposed System

We propose to build a straightforward Windows-based application that can be used to generate detailed gross pay reports from CSV data exported from Birdie.

Several different types of export are available from Birdie, including a pay run summary which contains a list of caregivers and their gross totals for the period, but also includes email addresses, and an export which contains individual shifts carried out by caregivers.

The system would hold its own database of caregivers, which would be created from the summary CSV. Whenever a new caregiver is onboarded, this CSV would be regenerated from Birdie and then reimported to update the list of caregivers in the software. The software will also allow additional information to be entered for each caregiver, such as address, if this is not able to be exported from Birdie.

The system would also allow the shift information for each period to be imported and would then maintain a complete log of all the shifts carried out by the caregiver over time.

The system will be able to analyse the imported shift data and produce a gross pay report per caregiver for any period required. It will also be possible to add in additional bespoke line items to the pay report.

Each pay report will be generated in the PDF format and will follow the structure of the example gross payslip provided by Acme Healthcare.

The system would then be able to email pay reports automatically to individual caregivers.

### External Requirements

The pay report generation system would be self-contained, however, to send out pay reports via email it will be necessary to make use of a suitable email provider. Acme Healthcare may already have a suitable email provider that we could integrate with for this purpose, such as Microsoft 365, but if not, it would be necessary integrate with a third-party email delivery provider such as MailGun, Mailersend or SendGrid, which may involve a nominal ongoing cost to the relevant provider.

### Possible Future Work

For a potential future iteration of the system, should Birdie release an official public API, it may be possible to integrate with Birdie directly to retrieve the data that is needed to generate pay reports, instead of having to rely on CSV exports.

In addition, it may be possible to integrate with Acme Healthcare’s looker studio data to retrieve carer addresses or other data directly.

### Task List and Projected Costs

The following task list is a rough estimate of the time we would expect to complete the project based on the knowledge of the requirements that we have at present.

Please note that although the projected costs below are accurate based on our understanding of the requirements, development may uncover additional work and/or requirements and as such the costs shown below may be subject to change.

| Task | Days |
| --- | --- |
| Basic application layout/design | 0.5 |
| Database design | 0.25 |
| Carer data import routines | 0.5 |
| Carer shift data import routines | 0.5 |
| Build gross pay report template | 0.5 |
| Gross pay report generation routines | 0.5 |
| Email routines | 0.5 |
| Generate installer and test | 0.25 |
| Total days | 3.5 |
| Estimated costs @ £75/hr (ex VAT) | £1,968.75 |

Rectangle Red operates with a transparent timesheet system which provides details of the tasks worked on each period, and how much time was spent on each. Our daily rate is £75/hour, plus VAT, and this is charged on a pro-rata basis, so that, for example, if a half hour’s work is needed on a given day, only that half hour is chargeable. No retainer fee is charged; therefore, if no work is carried out in a given period, no fee is payable. Invoices are sent in arrears at the end of each calendar month for work carried out in the previous month.

Once paid for, the intellectual property for the work is fully owned by Acme Healthcare, and not Rectangle Red.

### Summary and Next Steps

We have established a likely budget for this task of £1837.50 + VAT to cover 3.5 days of work. If you are happy to proceed, we can provide you with a consultancy agreement which fixes the development rate and ensures you have the ownership of the intellectual property rights. Once signed by both parties, we will be able to commence work.

During development, we will give you project updates and the opportunity to view work-in-progress, so that any issues can be identified during the development process and corrected easily.

Thank you for the opportunity to discuss the project with you - we would very much like the opportunity to work with you and hope to be able to build the contractor certification portal to meet all your expectations.

[[[ END OF DOCUMENT ]]]